Meeting Minute

| MEETING NAME: | FIRST WEEKLY SOFWARE ENGINEER PROJECT MEETING |  |  |  |
| --- | --- | --- | --- | --- |
| DATE OF MEETING | 22/09/2025 | TIME: | Start | 9h30 |
|  |  |  | Finish | 12h |
| MEETING PURPOSE: | Assign task for member and give more details for function. | MEETING LEADER: |  | Lê Văn Thông |
|  |  | PREPARED BY: |  | Lê Văn Thông |

| 1.ATTENDANCE AT MEETING |  |
| --- | --- |
| Name: | Students’ ID: |
| Nguyễn Vân Quốc Huynh | 3123410134 |
| Nguyễn Trọng Khang | 3123410155 |
| Bạch Thị Mỹ Hoà | 3122410120 |
| Huỳnh Nguyễn Thiên Bảo | 3123410017 |
| Trần Xuân Nhật | 3123410248 |

2. MEETING NOTES, DECISIONS, ISSUES

We discuss and assign tasks for Week 1 - Smart School Bus Project

Key decisions made - Priority on Bus Schedule & Tracking module - Use Draw.io for diagramming - Create GitHub repository for documentation - Weekly progress check every Thursday

Tasks divided into 3 groups for efficiency:

- Group 1: System Analysis & Requirements - Group 2: Use-case Diagram Creation - Group 3: Documentation & Repository Setup

| 3. ACTION ITEMS |  |  |  |
| --- | --- | --- | --- |
| Action: | Assigned to: | Due date: | Additional Information: |
| Stakeholder analysis (1.1) | Nguyễn Văn Quốc Huynh | 25/09/2025 | Identify 3 main stakeholders & needs |
| Functional requirements (1.2) | Bạch Thị Mỹ Hoà | 25/09/2025 | List 5+ functional requirements |

| Non-functional Requirements (1.2) | Huỳnh Nguyễn Thiên Bảo | 25/09/2025 | List 3+ non-functional requirements |
| --- | --- | --- | --- |
| System Use-case Diagram (1.2) | Trần Nhật Xuân Nguyễn Trọng Khang | 25/09/2025 |  |
| GitHub repo setup & docs | Lê Văn Thông | 24/09/2025 | Setup repository & folder structure |