Meeting Minute

| MEETING NAME: | FIRST WEEKLY SOFWARE ENGINEER PROJECT MEETING |  |  |  |
| --- | --- | --- | --- | --- |
| DATE OF MEETING | 1/10/2025 | TIME: | Start | 9h30 |
|  |  |  | Finish | 12h |
| MEETING PURPOSE: | Assign task for member and give more details for function. | MEETING LEADER: |  | Lê Văn Thông |
|  |  | PREPARED BY: |  | Lê Văn Thông |

| 1.ATTENDANCE AT MEETING |  |
| --- | --- |
| Name: | Students’ ID: |
| Nguyễn Vân Quốc Huynh | 3123410134 |
| Nguyễn Trọng Khang | 3123410155 |
| Bạch Thị Mỹ Hoà | 3122410120 |
| Huỳnh Nguyễn Thiên Bảo | 3123410017 |
| Trần Xuân Nhật | 3123410248 |

2. MEETING NOTES, DECISIONS, ISSUES

Key Decisions for Week 3:

- Use Node.js + Express for backend development - Use MongoDB for database (flexible schema) - Use React.js for web dashboard frontend - Use Socket.IO for real-time functionality - All code and documentation to be pushed to GitHub

Technical Architecture Approved:

- 3-layer architecture: Presentation, Business Logic, Data Access - RESTful API design for backend services - Real-time updates via WebSocket connections

| 3. ACTION ITEMS |  |  |  |
| --- | --- | --- | --- |
| Action: | Assigned to: | Due date: | Additional Information: |
| Component diagram | Huỳnh Nguyễn Thiên Bảo Nguyễn Trọng Khang | 16/10/2025 | Include: Backend API, Database, Web Client , Realtime |
| Deployment diagram | Nguyễn Văn Quốc Huynh | 16/10/2025 | Show: Cloud servers, Database server, Web servers, clients deployment |

| Architecture Documentation | Bạch Thị Mỹ Hoà | 16/10/2025 | Describe: Technology stack, module inputs/ outputs, data flow |
| --- | --- | --- | --- |
| Database Schema | Trần Xuân Nhật | 16/10/2025 | Design: MongoDB collections schema, relationships, sample data scripts |
| Backend sever | Lê Văn Thông | 16/10/2025 | Setup: Node.js/Express server, API routes, hard-coded sample data |